Pharmatiya Health · Website build

What we still need from you

The site is built. These are the items only Pharmatiya can supply — each one mapped to exactly where it appears and what happens if it does not arrive.

Prepared by Vaelo Creative        Date 7 September 2026        Items 31

HOW TO READ THIS Nothing below is blocking the build — every page is finished and working. What these items change is whether a section ships complete, ships with a visible placeholder, or is left out entirely. Where we have drafted copy ourselves, we need you to confirm it is accurate, not to write it. Nothing gets published without your sign-off.

# 01  Decisions

No files or writing needed — each of these is a one-line answer, and several unblock more than one page.

| ☐ The product's public name BLOCKING Your brief calls it NextGen AI; your current site's menu calls it RWE - Builder. We need one name for public use. Appears in main menu · page address /nextgen-ai/ · every button on that page · homepage panel · redirect list from the old site | One word answer. Until then: we are guessing. |
| --- | --- |

| ☐ Dataset name clearance BLOCKING Your current About page names these organisations. We need a yes or no on each for public use: Aetna / CVS, Cigna, Select Health, MedStar, Express Scripts, Komodo, Intermountain Healthcare. Appears in Evidence → dataset coverage · About → data we work in · Home → coverage band | Yes / no per name. Without it: data types only. Every name stays hidden. |
| --- | --- |

| ☐ Where enquiries should go BLOCKING Three routes are built — new client, existing client, press & partners. We need the destination inbox for each. One address for all three is a valid answer. Appears in Contact → enquiry routing | Up to 3 email addresses. |
| --- | --- |

| ☐ Compliance review turnaround BLOCKING How long does an internal review of a factual claim take? We need the timing, not the review itself, so the NextGen AI trust statements can be scheduled rather than rushed. Appears in NextGen AI → trust section | A number of days. |
| --- | --- |

| ☐ Hosting, and where the forms should send BEFORE LAUNCH The site is not tied to Squarespace and can go anywhere. It also needs somewhere to send form submissions — a form service, or your host's built-in handler. We are happy to recommend one. Appears in Contact form · Quarterly Insights Digest signup CURRENTLY Both the contact form and the Digest signup are deliberately disabled, with a visible note saying so. A form that looks like it sends but does not is the exact failure on your current site, and we will not repeat it. | Provider name. Without it: no enquiry can be received. |
| --- | --- |

| ☐ Public email address Your footer currently shows admin@pharmatiya.net. Confirm that is the right public address, or give us another. Appears in footer · Contact · every “email us” link | Confirm or replace. |
| --- | --- |

| ☐ Calendar link for direct booking If you want visitors to book a consultation themselves, we need a scheduling link. Roughly $10–15 a month for a tool if you do not already have one. Appears in Contact → book directly IF NOT SUPPLIED The panel becomes a “request a time” field on the form instead. Nothing breaks. | A URL, or “skip it”. |
| --- | --- |

| ☐ Role title Neither document you sent states a role at Pharmatiya, so the About page currently reads Principal with a visible “title to confirm” marker rather than us inventing one. Appears in About → who we are | A job title. |
| --- | --- |

| ☐ The year Pharmatiya was founded Every other era on the About timeline is dated from your published record. The founding entry is the only one still marked “date to provide”. Appears in About → how we got here | A year. |
| --- | --- |

| ☐ The patent number discrepancy Your résumé gives two different numbers. The certifications section and the publications PDF both say US 8,744,872; the career highlights say 10489717. We used the one two sources agree on. Appears in About → credits · Evidence → published record IF THESE ARE TWO SEPARATE PATENTS Send confirmation and the proof figures gain “2 US patents”. | Confirm which, or both. |
| --- | --- |

# 02  Copy for you to verify

We have written all of this. We need you to confirm it is accurate — particularly anything describing method or capability, where we have inferred from your documents rather than been told.

| ☐ The three service descriptions BEFORE LAUNCH For each of Evidence generation, Real-world data analytics, and Access & value strategy: the problem statement, our approach, the methodology list, and the four-stage “how it runs” sequence. Appears in Services · Home → what we do NOTE The “how it runs” stages are newly drafted and describe how you work. They are the item most likely to need correcting. | Read and mark up. |
| --- | --- |

| ☐ Full deliverables list per service Each service currently lists three or four deliverables, drafted from your documents and flagged “full list to be confirmed”. What does a client actually receive at the end? Appears in Services → deliverables | A list per service. |
| --- | --- |

| ☐ Engagement model or pricing guidance How projects typically start, run and conclude — and price ranges if you are willing to publish them. Appears in Services → engagement model IF NOT SUPPLIED The section is removed at launch. It will not ship with placeholder pricing. | A short description, or “omit”. |
| --- | --- |

| ☐ The Outcomes Research division — which organisation BLOCKING The strongest single credential on the site is that you built an organic Outcomes Research division on the payer side. We cannot name the organisation without clearance, so the homepage currently reads “name pending client clearance” in the middle of your best claim. Appears in Home → pull-quote · About | Cleared name, or confirm we keep it unnamed. |
| --- | --- |

| ☐ Therapeutic areas beyond the published record The Evidence page lists twelve areas, each backed by a citation count from your bibliography. If your experience is broader — and it almost certainly is — tell us which areas to add. Appears in Evidence → therapeutic expertise · proof figure “12 therapeutic areas” | A list. |
| --- | --- |

| ☐ Quarterly Insights Digest — what it actually is Frequency, subject matter, and who writes it. Your current site mentions the Digest twice and captures nothing; this will be its first working signup. Appears in Contact · footer signup | Two or three sentences. |
| --- | --- |

# 03  NextGen AI

This page is the least complete on the site, because almost everything on it is a factual claim about your product that only you can make. It is also your biggest differentiator, so it is worth the time.

WHY THIS PAGE IS DIFFERENT Buyers in a regulated field read AI claims adversarially. Every statement here needs to be one you would defend in a procurement review — which is why the page is built around trust rather than features, and why we will not draft these claims for you.

| ☐ What the product actually is, in one sentence BEFORE LAUNCH The page currently opens with a headline we wrote and a visible “precise product definition to be confirmed” marker underneath it. Appears in NextGen AI → opening | One sentence. |
| --- | --- |

| ☐ What the model does, and what a researcher does We have drafted both columns — the model drafts structure, summarises literature, proposes cohort definitions; the researcher approves the question, validates methods, signs off output. Confirm or correct, and add anything missing. Appears in NextGen AI → where AI is used | Two lists. |
| --- | --- |

| ☐ Exactly how patient data is handled BLOCKING The page states that no PHI is uploaded. We need your precise wording, reviewed internally — this is the single claim most likely to be challenged. Appears in NextGen AI → trust | Reviewed wording. |
| --- | --- |

| ☐ The underlying model and version Your brief asks for disclosure rather than a disclaimer, so the page has a slot for naming the model. We need the name and version, and a commitment on what happens when it changes. Appears in NextGen AI → trust → model disclosed | Model name + version. |
| --- | --- |

| ☐ What the tool does not do Stating limits plainly is a trust asset with this audience, not a weakness. The section exists and is empty. Appears in NextGen AI → limitations | Three or four points. |
| --- | --- |

| ☐ Product screenshots The page holds a marked empty panel where the interface should be. We will not mock up a fake interface. Appears in NextGen AI → opening panel FORMAT PNG, at least 1600px wide, taken at a normal browser size. Blur or replace any real patient or client data before sending. | 1–3 images. |
| --- | --- |

| ☐ The study list BEFORE LAUNCH We rebuilt the keyword search from your current homepage — it works now, where the live one does not. It currently indexes zero studies, because we do not have the data. Appears in NextGen AI → search prior work FORMAT Either export the studylist sheet as CSV and send it, or give us read access to the Google Sheet. Please also rotate the API key currently embedded in your live homepage — anyone viewing the page source can read it and query the sheet. | CSV or sheet access. Without it: the search finds nothing. |
| --- | --- |

# 04  Assets & media

The site is built to degrade honestly — where an asset is missing, the space holds with a marked panel rather than filling with stock. That is deliberate, but it is not how you want to launch.

| ☐ Team photographs BEFORE LAUNCH Real headshots of the people who do the work. The referral visitor — someone who arrived because a colleague recommended you — answers “is this a real firm?” visually in about a second. Appears in About → who we are FORMAT JPG or PNG, at least 1000px on the short edge, plain or working background. Phone photos in good light are fine. No stock portraits will be substituted — without these the section ships as names and credentials in type only. | One per person. |
| --- | --- |

| ☐ Office or working photography One or two images of the environment — a desk, a screen with analysis on it, the office. Not posed. Appears in About → opening panel FORMAT JPG, at least 2000px wide, landscape. | 1–2 images. |
| --- | --- |

| ☐ The rest of the team Name, post-nominals, role and two or three sentences each. The page is built to take any number — adding someone is one entry in one file. Appears in About → who we are | Per person. |
| --- | --- |

| ☐ Your logo as a vector file BEFORE LAUNCH The logo on your current site is a low-resolution JPEG. It looks soft on modern screens, which costs you credibility at exactly the moment a buyer is forming an impression. Appears in header · footer · browser tab icon FORMAT SVG, AI or EPS. Whoever designed it will have the original. | One file. Currently: text wordmark stands in. |
| --- | --- |

| ☐ Typeface decision The site is set in a placeholder pairing. A licensed display face is what stops it looking like every other template — we will propose two or three options. Appears in every page COST Roughly $200–500 one-time, paid by Pharmatiya. Swapping it once licensed is a one-line change. | Approve an option. |
| --- | --- |

| ☐ Brand colours The palette was built to sit with your existing identity, but we matched it by eye from a compressed JPEG. The vector logo will let us confirm the exact values. Appears in every page | Comes with the logo. |
| --- | --- |

# 05  Evidence — the two big ones

Evidence is the page your primary buyer came for. Your published record already carries it — 47 entries, verifiable by DOI. These two items would make it much stronger.

| ☐ Two or three anonymised case studies BEFORE LAUNCH For each: the challenge the client could not answer, the dataset used, the method, how the work was sequenced, and what it enabled. No client names needed. Appears in Evidence → case studies CURRENTLY The section renders an honest statement that client work is confidential, plus a route to ask for material under NDA. It is not filled with invented cases and never will be. IF WRITING THESE IS THE BLOCKER We will run a 90-minute interview and draft them from your recollection for your approval. That is usually faster than a blank page. | 2–3 studies. |
| --- | --- |

| ☐ One sample deliverable A redacted synopsis or analysis report, so a prospective client can judge the output before commissioning any. This is a strong, low-commitment conversion route. Appears in Evidence → sample deliverable IF NOT SUPPLIED The section is removed at launch rather than shipped non-functional. | One PDF. |
| --- | --- |

# If you only do five things

In order of what unblocks the most.

| Item | Unblocks | Effort |
| --- | --- | --- |
| 1. Dataset name clearance | Three pages stop hiding your strongest coverage claims | 15 minutes |
| 2. Hosting and form destination | The site can receive an enquiry at all | One decision |
| 3. Product name and NextGen AI detail | Your biggest differentiator becomes a finished page | An hour |
| 4. Team photographs and vector logo | About stops reading as unfinished; the logo stops looking soft | Half a day |
| 5. Case studies | Evidence gains the proof your buyer actually came for | 90-minute call with us |

Everything here is designed to fail safely. If an item never arrives, the site still launches — that section either carries a visible marker or is removed, and nothing is invented to fill the gap. What you lose is persuasive weight, not a working website.

Vaelo Creative · hello@vaelocreative.com

Send files however suits — shared drive, email, or a link.